## Slide 1
10.2 Backlog Management
Planning, governance and tracking
WORKED EXAMPLE
CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services
10.2
WHAT IT IS FOR
Keeps a ranked, living list of outstanding work so the next most valuable item is always visible at the top.
REACH FOR IT WHEN
Reach for it on adaptive work where scope is expected to change and the commitment is to the ordering, not to a fixed set.
MOST OFTEN CONFUSED WITH
Backlog management is the ongoing custody of the list; prioritisation is the act of ordering it. Items about re-ranking after new information are prioritisation; items about how the list itself is maintained and drawn from are backlog management.
Tasks: 5.2 Maintain Requirements · 5.3 Prioritize Requirements · 5.4 Assess Requirements Changes
480 items, triaged before anything is ranked
Prioritisation presumes the list represents current need. This one did not.
State | Items | Action
Need already met by a later release | 152 | Retire, with the release noted
Duplicate of another item | 61 | Merge, keep the earliest reference
Still valid, not reviewed this quarter | 198 | Re-rank
Still valid, reviewed this quarter | 69 | Leave
Total | 480 |