10.26  Item Tracking

Planning, governance and tracking

What it is for

Captures and follows issues, risks, conflicts and actions through to resolution, with an owner and a status on each.

Reach for it when

Reach for it when things raised in sessions keep going missing, and the failure is one of follow-through rather than analysis.

Most often confused with

Item tracking manages open items; risk analysis assesses and responds to risk. A raised concern with no owner is an item; a quantified threat with a response strategy is a risk.

WORKED EXAMPLE

Nineteen concerns raised in four months

| Raised | Concern | Type | Owner | Status |
| --- | --- | --- | --- | --- |
| 12 Mar | Assessors not consulted on field order | Issue | D. Nguyen | Closed |
| 19 Mar | Duplicate-check rule undefined | Issue | — | No owner, 5 months |
| 02 Apr | Cutover may land in peak | Risk | Moved to register | Open |
| 23 Apr | Who signs off migration mapping? | Question | — | No owner, 4 months |
| 07 May | Legacy report parity not agreed | Issue | — | No owner, 3 months |

Raising something and watching nothing happen teaches people not to raise things.

Tasks that use it: 4.5 Manage Stakeholder Collaboration  ·  5.4 Assess Requirements Changes  ·  3.5 Identify Business Analysis Performance Improvements

CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services · not affiliated with IIBA®