10.27  Lessons Learned

Planning, governance and tracking

What it is for

Assembles what worked, what did not and what should change, from the people who were there, while it is still recoverable.

Reach for it when

Reach for it at the close of a phase or effort, and when the same failure has now happened more than once.

Most often confused with

Lessons learned improves how the work is done next time; retrospective performance assessment of business analysis itself sits under task 3.5. The technique is the session, the task is the accountability.

WORKED EXAMPLE

Held before the team rolled off, not after the benefits data matured

| Block | Content |
| --- | --- |
| What worked | Co-located analysts and testers Weekly stakeholder demo held every week without exception |
| What did not | Requirements churn ran at 3x the norm Same pattern on the prior programme, never examined Sign-off authority moved twice, undocumented |
| Change next time | Name the approver per requirement type at initiation Re-baseline when authority moves, not at phase end Record the reason for change, not just the change |

Change records showed what changed. Only the team could say why this programme and its predecessor churned alike.

Tasks that use it: 3.5 Identify Business Analysis Performance Improvements  ·  8.5 Recommend Actions to Increase Solution Value

CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services · not affiliated with IIBA®