## Slide 1
10.27 Lessons Learned
Planning, governance and tracking
WORKED EXAMPLE
CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services
10.27
WHAT IT IS FOR
Assembles what worked, what did not and what should change, from the people who were there, while it is still recoverable.
REACH FOR IT WHEN
Reach for it at the close of a phase or effort, and when the same failure has now happened more than once.
MOST OFTEN CONFUSED WITH
Lessons learned improves how the work is done next time; retrospective performance assessment of business analysis itself sits under task 3.5. The technique is the session, the task is the accountability.
Tasks: 3.5 Identify Business Analysis Performance Improvements · 8.5 Recommend Actions to Increase Solution Value
Held before the team rolled off, not after the benefits data matured
Change records showed what changed. Only the team could say why this programme and its predecessor churned alike.
WHAT WORKED
• Co-located analysts and testers
• Weekly stakeholder demo held every week wit…
WHAT DID NOT
• Requirements churn ran at 3x the norm
• Same pattern on the prior programme, never…
• Sign-off authority moved twice, undocumented
CHANGE NEXT TIME
• Name the approver per requirement type at i…
• Re-baseline when authority moves, not at ph…
• Record the reason for change, not just the…