10.33  Prioritisation

Planning, governance and tracking

What it is for

Orders requirements or work against agreed bases such as value, cost, risk, dependency, regulatory deadline or implementation difficulty.

Reach for it when

Reach for it whenever demand exceeds capacity, which is nearly always, and the sequence has to be defensible to people who lose out.

Most often confused with

Prioritisation orders things you intend to do; decision analysis picks between options where some are discarded. Also watch the basis: an item where a regulatory date is in play is not decided by value.

WORKED EXAMPLE

Superannuation release — sequenced on constraint, not value

| Value \ Effort | Low | High |
| --- | --- | --- |
| High | DO FIRST ON VALUE Member portal redesign | Adviser dashboard |
| Low | Data quality fix | Legislative change |

Value alone puts the portal first. The data fix is a dependency of the legislative change, and the legislative change has a 1 July date with a licence condition attached. Sequence: data fix, legislative change, then the portal.

Tasks that use it: 5.3 Prioritize Requirements  ·  5.4 Assess Requirements Changes  ·  6.4 Define Change Strategy

CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services · not affiliated with IIBA®