10.38  Risk Analysis and Management

Valuation and decision

What it is for

Identifies uncertain events that could affect value, assesses their likelihood and impact, and settles a response for each.

Reach for it when

Reach for it when the change strategy depends on things nobody controls, and unnamed risk is being carried as optimism.

Most often confused with

A risk is an uncertain future event; an issue is already happening and belongs in item tracking. And the responses are avoid, transfer, mitigate, accept or increase, not simply escalate.

WORKED EXAMPLE

Migration risks, post-mitigation, with residual exposure named

| Likelihood \ Impact | Moderate | Major | Severe |
| --- | --- | --- | --- |
| Likely | Data quality rework | — | — |
| Possible | Training slippage | EMV $87,500 Limited remediation | — |
| Unlikely | — | Vendor resourcing | EMV $135,000 Severe remediation |

Expected monetary value across all outcomes is $222,500. That figure goes in the business case; the $900,000 severe case goes here.

Tasks that use it: 6.3 Assess Risks  ·  6.4 Define Change Strategy  ·  3.1 Plan Business Analysis Approach

CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services · not affiliated with IIBA®