## Slide 1
10.38 Risk Analysis and Management
Valuation and decision
WORKED EXAMPLE
CBAP® Technique Pack · BABOK® Guide v3 · business-analyst.services
10.38
WHAT IT IS FOR
Identifies uncertain events that could affect value, assesses their likelihood and impact, and settles a response for each.
REACH FOR IT WHEN
Reach for it when the change strategy depends on things nobody controls, and unnamed risk is being carried as optimism.
MOST OFTEN CONFUSED WITH
A risk is an uncertain future event; an issue is already happening and belongs in item tracking. And the responses are avoid, transfer, mitigate, accept or increase, not simply escalate.
Tasks: 6.3 Assess Risks · 6.4 Define Change Strategy · 3.1 Plan Business Analysis Approach
Migration risks, post-mitigation, with residual exposure named
Expected monetary value across all outcomes is $222,500. That figure goes in the business case; the $900,000 severe case goes here.
Impact →
Moderate
Major
Severe
Likely
• Data quality rework
• —
• —
Possible
• Training slippage
EMV $87,500
• Limited remediation
• —
Unlikely
• —
• Vendor resourcing
EMV $135,000
• Severe remediation
↑ Likelihood